Project Requirements Document

Role-Based Enterprise AI Support Agent using LangGraph

1. Project Overview

The objective of this project is to build an AI-powered Enterprise Support Agent using LangGraph.T he final deliverable should be a REST API that exposes the LangGraph agent.

The agent will be able to understand user requests, determine the user's intent, verify the user's permissions based on their role, retrieve information from a knowledge base, query a database, search external APIs, and request human approval when a sensitive operation requires it.

The project is divided into 5 phases, where each phase builds on the previous one.

2. Project Objectives

By completing this project, you should be able to:

- Implement REST APIs with authentication.

- Understand the core concepts of LangGraph.

- Build an agent using graph-based workflows.

- Manage state between graph nodes.

- Implement intent classification.

- Implement conditional routing.

- Build a RAG pipeline.

- Integrate a relational database.

- Create and use tools.

- Integrate external APIs.

- Implement role-based authorization.

- Implement Human-in-the-Loop workflows.

- Handle errors and unexpected situations.

- Persist conversation state.

- Build an agent that resembles a real enterprise application.

3. Project Scenario

The company has an internal IT Support AI Agent.

Employees can communicate with the agent to:

- Ask technical questions.

- Search the company's knowledge base.

- Check their support tickets.

- Create support tickets.

- Search external information.

- Perform specific support operations.

However, not every user is allowed to perform every action.

The agent must determine:

- Who is the user?

- What is the user's role?

- What does the user want?

- What permission is required?

- Is the user authorized?

- Does the request require a human approval?

- Which tool or knowledge source should be used?

4. User Roles

Implement at least the following roles.

| Role | Permissions |
| --- | --- |
| Customer | RAG search, own ticket search |
| Support Agent | RAG, ticket search, ticket creation, ticket update, API search |
| Senior Agent | All Support Agent permissions + sensitive operations |
| Admin | All permissions + database operations |

# 5. Project Phases & Requirements

## Phase 1 — LangGraph Foundation & Intent Classification

Objective: Build the basic LangGraph workflow and understand state, nodes, edges, conditional routing, structured output, intent classification, and routing.

Requirements

• Create the workflow: START → Receive Message → Intent Classification → Intent Router → Response → END.

• Define a typed agent state containing user information, message, detected intent, response, and execution metadata.

• Implement structured intent classification with a predictable schema.

• Support at least 7 intents: technical question, knowledge-base search, ticket search, ticket creation, ticket update, external search, and sensitive operation.

• Implement conditional routing based on the classified intent.

• Add request validation, authentication, and basic error handling to the REST API.

• Add structured logging for requests, intents, routing decisions, and errors.

• Create unit tests for intent classification and routing.

Deliverables

• Python project structure

• LangGraph implementation

• Agent state

• Intent classifier

• Conditional routing

• REST API endpoint

• Authentication

• Basic logging

• README documentation

• Unit tests

## Phase 2 — RAG Knowledge Base & Conversation State

Objective: Add enterprise knowledge retrieval and persistent conversation state so the agent can answer questions using approved company knowledge.

Requirements

• Implement document ingestion, chunking, embedding, indexing, and metadata handling.

• Integrate a vector database for semantic retrieval.

• Create a RAG workflow covering retrieval and answer generation.

• Pass retrieved context through LangGraph state.

• Return source/reference metadata for knowledge-based answers where applicable.

• Implement conversation memory and persist state by conversation/session ID.

• Prevent unsupported information from being presented as retrieved knowledge.

• Add tests for ingestion, retrieval, persistence, and RAG responses.

Deliverables

• Knowledge-base ingestion pipeline

• Vector database integration

• RAG graph nodes and routing

• Persistent conversation state

• Source-aware RAG responses

• Service configuration

• RAG and persistence tests

• Updated API documentation

## Phase 3 — Database, Tools & Support Ticket Operations

Objective: Connect the agent to enterprise systems and implement controlled tools for support-ticket and database operations.

Requirements

• Integrate a relational database for support-ticket data.

• Implement a clear repository/service layer for database access.

• Implement ticket search, creation, and update operations.

• Create LangGraph tools for ticket search, creation, and update.

• Validate and sanitize tool inputs before execution.

• Add database connection management, transaction handling, and error handling.

• Return structured tool results for graph consumption.

• Add mocked unit/integration tests for database and tools.

• Log tool execution, duration, success/failure, without exposing secrets.

Deliverables

• Relational database integration

• Ticket data model/repository layer

• Ticket search tool

• Ticket creation tool

• Ticket update tool

• Tool-enabled LangGraph workflow

• Database configuration

• Error handling and logging

• Automated tests

## Phase 4 — RBAC, External APIs & Human-in-the-Loop

Objective: Make the agent enterprise-ready by enforcing role-based permissions, integrating external APIs, and requiring human approval for sensitive operations.

Requirements

• Implement Customer, Support Agent, Senior Agent, and Admin roles.

• Implement permission checks before every protected tool/action.

• Ensure customers can access only their own ticket information.

• Apply the defined permissions for Support Agents, Senior Agents, and Admins.

• Implement an external API search tool with validation, timeout, and failure handling.

• Implement Human-in-the-Loop approval for sensitive operations.

• Pause and resume LangGraph execution around approval requests.

• Persist approval state and audit approval decisions.

• Reject unauthorized requests with clear, safe responses.

• Add authorization and security tests for every role and protected operation.

Deliverables

• RBAC/authorization module

• Permission matrix

• External API integration

• External search tool

• Human-in-the-Loop workflow

• Approval persistence

• Audit logging

• Security and authorization tests

## Phase 5 — Productionization, Reliability & Final Enterprise Agent

Objective: Combine all capabilities into a production-ready enterprise support agent with observability, reliability, security, and complete documentation.

Requirements

• Integrate all previous phases into one end-to-end LangGraph workflow.

• Implement robust error handling and recovery for LLM, database, vector database, and external API failures.

• Add retries, timeout handling, request tracing, and correlation IDs.

• Add metrics for request count, latency, errors, tool usage, RAG retrieval, and approval workflows.

• Secure configuration and secrets; do not hard-code credentials.

• Add API health/readiness endpoints and consistent error schemas.

• Add rate limiting or equivalent API protection where required.

• Create end-to-end tests covering authentication, intent routing, RAG, tickets, RBAC, external APIs, and Human-in-the-Loop.

• Document architecture, APIs, permissions, graph flow, tools, configuration, testing, and deployment.

• Provide deployment-ready configuration and a final multi-role demonstration.

Deliverables

• Complete enterprise support agent

• Production-ready REST API

• End-to-end LangGraph workflow

• Observability and metrics

• Health/readiness checks

• Security configuration

• End-to-end test suite

• Architecture and API documentation

• Deployment configuration

• Final demonstration

## 6. Final Acceptance Criteria

• All five phases are completed and integrated into one working enterprise support agent.

• The REST API exposes the LangGraph agent and requires authentication.

• Intent classification and conditional routing work for the supported intents.

• RAG retrieves approved enterprise knowledge and maintains conversation state.

• Ticket operations are implemented through controlled tools and database access.

• RBAC is enforced for all protected operations according to the defined roles.

• External API search is integrated with validation and failure handling.

• Sensitive operations require Human-in-the-Loop approval.

• The system provides logging, tracing, metrics, health checks, error handling, and security controls.

• Automated tests and complete technical documentation are provided.